# Sprint Review and Sprint Retrospective 1 - Team Bee

- Features implemented

  - Build Environment Created

- Issues fixed

  - Reviewed and addressed feedback on Project Description for Deliverable 0.

  - Reviewed and addressed feedback on User Stories for Deliverable 0.

- Implementation review

  - What went well in the implementation

    - Build environment works on all team members’ devices.

  - What problems occurred

    - Had problems getting the environment uploaded to GitHub

  - How problems were solved

    - Went through the class documents and found solutions on Google.

- Changes made

  - Created the Build Environment

- Plans for next sprint (What will be done for the next sprint)

  - Start implementation of key features and structures

- Sprint Retrospective

  - What went well?

    - Delegation of tasks made things run smoothly

  - What could be improved?

    - Communications between members outside of meetings

  - What will we commit to improve in the next Sprint?

    - We will commit to being better about communicating any progress/issues outside of our meetings.

# Sprint Review and Sprint Retrospective 2 - Team Bee

- Features implemented

  - Homepage

  - UI for add event page. No functionality.

- Issues fixed

  - No Issues to fix at this time

- Implementation review

  - What went well in the implementation

    - The basic framework went together well

  - What problems occurred

    - No problems occurred as of this time

  - How problems were solved

    - Hard work and perseverance.

- Changes made

  - UI improvements relative to early concepts.

- Plans for next sprint (What will be done for the next sprint)

  - Finish implementing the framework of the program

- Sprint Retrospective

  - What went well?

    - Delegation of tasks made things run smoothly

  - What could be improved?

    - Incorporating feedback from user testing during our in class activity (18 week 8).

  - What will we commit to improve in the next Sprint?

    - Functionality of the project, as well as UI interface changes

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Add Google Sign In | Jackson | Ben |
| Add Event | Jackson | Ben |
| Edit Event | Jackson | Ben |
| Add Testing | Marc | Ben |

# Sprint Review and Sprint Retrospective 3 - Team Bee

- Features implemented

  - Google Sign In

  - Add Event

  - Edit Event

  - Began sorting by the importance of implementation

  - Testing

- Issues fixed

  - Fixed feedback from deliverable 1

- Implementation review

  - What went well in the implementation

    - The team worked well together to get the work done

  - What problems occurred

    - Tech issues with setting up CI implementation

  - How problems were solved

    - Researching the issue that we ran into.

- Changes made

  - Adapted current implementation to allow for testing compatibility.

- Plans for next sprint (What will be done for the next sprint)

  - Continue implementing features

  - Apply feedback from usability testing to improve current functionality

- Sprint Retrospective

  - What went well?

    - Feature implementation went smoothly

  - What could be improved?

    - Utilize test-driven development more in our future sprints.

  - What will we commit to improve in the next Sprint?

    - We will commit to using test-driven development to develop future features

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Add database | Jackson | Ben |
| Sort Events | Jackson | Ben |

# Sprint Review and Sprint Retrospective 4 - Team Bee

- Features implemented

  - Firebase Database

  - Remove Event

  - Edit Event

  - Began sorting by the importance of implementation

  - Testing

- Issues fixed

  - Fixed feedback from deliverable 2

- Implementation review

  - What went well in the implementation

    - The team worked well together to get the work done

  - What problems occurred

    - Tech issues with setting up the database due to outdated video information

  - How problems were solved

    - Researching the issue that we ran into.

- Changes made

  - Adapted current implementation to save the events to a database.

- Plans for next sprint (What will be done for the next sprint)

  - Continue implementing features

- Sprint Retrospective

  - What went well?

    - Feature implementation went smoothly

  - What could be improved?

    - Utilize test-driven development more in our future sprints.

  - What will we commit to improve in the next Sprint?

    - We will commit to using test-driven development to develop future features

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Sort Events | Jackson | Ben |
| Calendar View | Jackson | Ben |
| View Conflicts | Marc | Ben |